DRAFTDESK

Product Requirements Document  |  v1.0

AI Writing Co-Pilot for Non-Technical Knowledge Workers

| Product | DraftDesk |
| --- | --- |
| Document Type | Product Requirements Document (PRD) |
| Version | v1.0 — Initial Release Scope |
| Stage | Pre-Build — Validation & MVP Definition |
| Target Launch | Q4 2025 (13-week build cycle) |
| Prepared By | Anish Gudipaati |

# 1. Purpose & Scope

This PRD defines the feature set, priorities, success metrics, and 13-week execution roadmap for DraftDesk's Minimum Viable Product (MVP). It is written to align engineering, design, and go-to-market teams on what to build in the first release cycle, and why.

DraftDesk is a structured AI drafting co-pilot for non-technical knowledge workers. The product eliminates the blank-prompt AI experience by giving workers pre-built, role-specific templates (QBR, RFP response, campaign brief, escalation summary) that auto-inject context from their existing tools (Salesforce, Gong, Zendesk, Confluence) and produce a reviewable first draft — not a chat reply.

This PRD covers:

- MVP feature set across P0, P1, and P2 priority tiers

- User stories and acceptance criteria for all P0 features

- Integration requirements for Salesforce and Gong (MVP integrations)

- Success metrics and measurement framework

- Risk matrix with mitigations

- 13-week phased roadmap from kickoff to closed beta

Out of scope for v1.0: mobile app, enterprise SSO, Slack bot interface, white-labeling, and non-English language support. These are documented as post-MVP expansion opportunities.

# 2. Problem & Strategic Opportunity

## 2.1 Problem Summary

Enterprise AI adoption is wide but shallow. Knowledge workers have access to tools like Microsoft Copilot and ChatGPT Enterprise, but tool abandonment is high because these products require users to know how to prompt effectively — a skill that varies significantly across the workforce. Workers whose primary value is domain expertise (CS, marketing, procurement) spend 4–6 hours per week on first-draft work that follows a known structure every time. AI should eliminate this. It doesn't, because there is no product that meets these workers at the level of their actual recurring outputs.

The market has AI access. It doesn't have AI workflow. DraftDesk is the workflow layer.

## 2.2 Strategic Positioning

DraftDesk occupies a position that platform incumbents cannot enter without cannibalizing their core model:

- Microsoft Copilot must stay horizontal to justify enterprise seat licensing — deep vertical templates fragment the product

- Notion AI is a document tool, not a workflow tool — adding CRM integration would require becoming a CRM product

- Jasper and Copy.ai serve marketing content volume, not structured professional outputs — their template logic is shallow and non-contextual

DraftDesk's moat is not the AI model — it is the integration pipeline that injects live account context into a structured template, producing a draft that no horizontal tool can replicate without knowing what context to pull and from where.

# 3. Goals & Success Metrics

## 3.1 Product Goals — MVP

| Goal | Definition of Success |
| --- | --- |
| G1 — Habit formation | 50%+ of activated users complete 3+ drafts per week by Day 60 |
| G2 — First draft quality | 70%+ of drafts sent to client or manager with fewer than 2 revision cycles |
| G3 — Context adoption | 60%+ of users connect at least one integration (Salesforce or Gong) within 7 days of signup |
| G4 — Team expansion | 25%+ of individual signups result in a team seat expansion within 90 days |
| G5 — Retention | Month 3 retention ≥ 70% for users who complete 3+ drafts in Week 1 |

## 3.2 North Star Metric

Drafts completed per active user per week — target: 3+ by Day 60

This metric captures both activation (the user completes a real draft, not just opens the app) and habit (3+ per week means DraftDesk has replaced the prior manual workflow). It is leading, not lagging — it predicts retention and expansion before revenue signals are available.

## 3.3 Guardrail Metrics

| Guardrail Metric | Threshold & Rationale |
| --- | --- |
| Draft-to-send rate | ≥ 60% — drafts that go directly to client without major rework; below this signals template quality problem |
| Integration error rate | < 5% of context pull attempts fail silently; above this erodes trust in auto-populated data |
| Onboarding completion rate | ≥ 70% of signups complete first draft within 48 hours; below this signals activation friction |
| Support ticket rate | < 8% of MAU file a support ticket per month; above this signals product clarity issues |
| App Store / G2 rating | ≥ 4.3 stars at 50+ reviews; below this triggers UX review before expansion GTM |

# 4. User Stories & Acceptance Criteria

## 4.1 Core User Stories — P0

US-01 — Template Selection

As a CS manager, I want to select a QBR template from a curated library so I can start with a structure I know is correct rather than a blank page.

Acceptance Criteria:

- User can browse a template library filtered by role (CS, Marketing, Procurement)

- Each template shows a preview of its sections before selection

- Selecting a template opens the draft workspace pre-loaded with that structure

- User can switch templates before context injection without losing their account selection

US-02 — Account Context Injection (Salesforce)

As a CS manager, I want DraftDesk to automatically pull my account's ARR, health score, and renewal date from Salesforce so I don't have to manually look up and enter this data.

Acceptance Criteria:

- User authenticates Salesforce via OAuth in onboarding (one-time setup)

- User types or selects an account name; DraftDesk surfaces matching Salesforce accounts

- On account selection, ARR, health score, renewal date, and account owner are pulled and displayed for confirmation

- User can edit any auto-populated field before draft generation

- If Salesforce pull fails, a clear error message appears and user can enter data manually — no silent failures

US-03 — Call Transcript Injection (Gong)

As a CS manager, I want DraftDesk to pull the key themes and sentiment from my last Gong call with this account so the QBR narrative reflects what actually happened, not a generic summary.

Acceptance Criteria:

- User can authorize Gong via OAuth in onboarding (one-time setup, optional)

- On account selection, DraftDesk surfaces the 3 most recent Gong calls for that account

- User selects which calls to include; DraftDesk extracts key themes, action items, and sentiment score

- Extracted insights are shown in a confirmation step before draft generation

- User can exclude specific themes or override sentiment classification before proceeding

US-04 — Draft Generation

As a CS manager, I want DraftDesk to generate a complete, section-structured QBR first draft in under 60 seconds using my confirmed context so I can spend my time editing, not writing from scratch.

Acceptance Criteria:

- Draft generation completes in ≤ 60 seconds for all template types

- Generated draft contains all sections defined in the selected template

- Every auto-populated data point is visually marked (e.g., highlighted) so user can verify and edit

- Draft is editable inline — no mode-switching between preview and edit

- User can regenerate any individual section without regenerating the full draft

US-05 — Draft Export & Sharing

As a CS manager, I want to export my completed draft to Google Docs or download it as a DOCX so I can share it through my existing workflow without switching tools.

Acceptance Criteria:

- User can export to Google Docs (requires Google OAuth) or download as .docx or .pdf

- Exported document preserves all formatting and section structure from DraftDesk

- Export completes in ≤ 15 seconds for standard draft length (1,500–3,000 words)

- User receives a shareable link to the DraftDesk version of the draft for internal review

## 4.2 Secondary User Stories — P1

US-06 — Approval Workflow

As a CS manager, I want to send my draft for manager review within DraftDesk so I can track its status without managing it over email or Slack.

Acceptance Criteria:

- User can tag a reviewer (teammate or manager) from their organization

- Reviewer receives an email notification with a link to the draft in review mode

- Reviewer can leave inline comments and set draft status (Needs Revision / Approved)

- Draft author is notified of status change and can view all comments in the workspace

- Draft status history is preserved for audit purposes

US-07 — Team Template Library

As a CS team lead, I want to create and share a team-standard QBR template so every rep on my team produces at the same quality bar.

Acceptance Criteria:

- Admins can create custom templates visible to all team members in their workspace

- Custom templates appear alongside DraftDesk's built-in templates in the library

- Template editing is restricted to admin users; all others view and use only

- Template version history is maintained; admins can roll back to prior versions

US-08 — Draft History & Reuse

As a CS manager, I want to view all my prior drafts by account so I can reference last quarter's QBR when starting this quarter's without recreating context from scratch.

Acceptance Criteria:

- Draft history is accessible from the sidebar, filterable by account name and template type

- User can open any prior draft in read-only mode for reference

- User can clone a prior draft as a starting point for a new draft (preserves template, clears date-sensitive data)

# 5. Feature Prioritization Table

Features are prioritized across three tiers. P0 = must-have for MVP launch. P1 = required for closed beta graduation. P2 = post-MVP expansion backlog.

| ID | Feature | Pri. | Description | Success Metric |
| --- | --- | --- | --- | --- |
| F-01 | Role-Specific Template Library | P0 | Pre-built templates for QBR, RFP response, campaign brief, escalation summary — browsable, previewable, selectable | Template selection rate ≥ 85% of sessions |
| F-02 | Salesforce Context Integration | P0 | OAuth connection; auto-pull of ARR, health score, renewal date, account owner on account selection | Integration connect rate ≥ 60% at onboarding; pull error rate < 5% |
| F-03 | Gong Call Transcript Injection | P0 | OAuth connection; surface last 3 calls per account; extract themes, action items, sentiment for draft context | Gong connection rate ≥ 40% at onboarding |
| F-04 | AI Draft Generation Engine | P0 | LLM-powered structured draft generation from template + context; ≤ 60s generation time; section-by-section regeneration | Draft completion rate ≥ 75%; avg generation time ≤ 45s |
| F-05 | Inline Draft Editor | P0 | Rich text editor within DraftDesk; auto-highlighted AI-populated fields; section-level editing without full regeneration | Edit session avg ≥ 8 min (signals engagement, not abandonment) |
| F-06 | Export (DOCX / PDF / Google Docs) | P0 | One-click export to .docx, .pdf, or Google Docs; formatting preserved; shareable DraftDesk link generated | Export rate ≥ 70% of completed drafts |
| F-07 | Approval Workflow | P1 | Lightweight in-app review: tag reviewer, inline comments, status (Needs Revision / Approved), email notifications | Approval workflow adoption ≥ 30% of team plan users by Month 2 |
| F-08 | Team Template Management | P1 | Admin-created and shared custom templates; version history; usage analytics per template | Team template usage ≥ 50% of team plan drafts by Month 3 |
| F-09 | Draft History & Reuse | P1 | Full draft history by account and template type; clone prior draft; read-only reference mode | Clone/reuse rate ≥ 25% of new drafts after Month 2 |
| F-10 | Zendesk Integration | P1 | Pull open/resolved tickets, CSAT score, escalation history per account into template context | Zendesk connect rate ≥ 35% of CS users |
| F-11 | Confluence / Notion Doc Pull | P1 | Pull prior QBR drafts, success plan notes, and internal account docs as context reference | Doc pull adoption ≥ 20% of users by Month 3 |
| F-12 | Usage Analytics Dashboard | P2 | Team admin view: drafts per user per week, time-to-draft, template usage, approval cycle time | Admin login rate ≥ 2x per month |
| F-13 | Slack Bot Interface | P2 | Trigger draft creation and review notifications via Slack; surface draft status in Slack without opening DraftDesk | Slack integration rate ≥ 25% of team plan users |
| F-14 | Amplitude / Mixpanel Usage Pull | P2 | Pull product usage metrics (DAU, feature adoption, usage trends) as QBR context for SaaS CS teams | Usage pull adoption ≥ 15% of CS users |
| F-15 | Mobile App (iOS) | P2 | iOS-native draft review and approval; limited editing; push notifications for review requests | N/A — post-MVP planning only |

# 6. Integration Requirements

## 6.1 MVP Integrations (P0)

| Integration | Scope, Auth Method & Key Data Fields |
| --- | --- |
| Salesforce (CRM) | OAuth 2.0. Read-only access to Account object. Pull: Account Name, ARR/MRR, Health Score (custom field), Renewal Date, Account Owner, Open Opportunities count. Rate limit: respect Salesforce API limits (per-org daily cap); implement caching with 6-hour TTL to minimize API calls. |
| Gong (Call Intelligence) | OAuth 2.0 via Gong API. Read-only. Pull: calls associated with selected Salesforce account (last 90 days), call transcript summary, AI-generated topics array, overall sentiment score, action items. Handle accounts with no recent calls gracefully — surface message and allow manual input. |

## 6.2 Integration UX Requirements

- All integrations must be connectable during onboarding (step 3 of 4) and accessible later via Settings > Integrations

- Each integration must show connection status (Connected / Disconnected / Error) with timestamp of last successful sync

- Failed pulls must surface a visible error state in the draft workspace — never silently inject empty fields

- Users must be able to use DraftDesk without any integration connected; manual field entry must be available for all auto-populated fields

- Integration tokens stored encrypted at rest; scopes limited to read-only for all MVP integrations

## 6.3 Post-MVP Integration Roadmap

| Integration | Target Phase & Rationale |
| --- | --- |
| Zendesk / Intercom | Phase 2 — High CS demand; ticket history is core QBR content |
| Confluence / Notion | Phase 2 — Prior doc context is used in 60%+ of QBR drafts per user research |
| HubSpot (CRM alt.) | Phase 2 — ~35% of mid-market CS teams use HubSpot vs. Salesforce |
| Amplitude / Mixpanel | Phase 3 — SaaS-specific; high value for product-led CS orgs |
| Google Workspace / Slack | Phase 3 — Export and notification layer; lower context value than CRM/call integrations |

# 7. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Draft generation latency | P95 ≤ 60 seconds; P50 ≤ 30 seconds. User sees a progress indicator with section-by-section completion updates — no blank loading screen. |
| Integration pull latency | Salesforce and Gong context pull completes in ≤ 8 seconds P95. If exceeds 12 seconds, surface partial data with a 'still loading' indicator rather than blocking draft start. |
| Data security | All API tokens encrypted at rest (AES-256). No customer data (account names, ARR, transcript content) stored beyond the active draft session unless user explicitly saves. SOC 2 Type I in roadmap for Month 6. |
| Uptime SLA | 99.5% uptime target for MVP; 99.9% post-Series A. Status page publicly accessible. |
| Accessibility | WCAG 2.1 AA compliance for core draft workflow (template selection, context review, draft editor, export). Screen reader support for all primary navigation. |
| Browser support | Chrome, Safari, Firefox, Edge — latest two major versions. No IE support. |
| Draft storage | Drafts stored for 24 months by default; user-configurable retention. Exports are local files; DraftDesk does not retain export copies. |

# 8. Risk Matrix

Risks are assessed across product, technical, market, and go-to-market dimensions. Each risk is rated by likelihood and impact for the MVP phase.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Integration access blocked by IT | High | High | Target Series B–C companies where CS managers have tool-connection autonomy. Provide IT security documentation and read-only scope summary for enterprise procurement. Build manual fallback for all auto-populated fields. |
| LLM output quality inconsistency | Medium | High | Use structured prompt templates with strict output format enforcement. Build section-level regeneration so users can fix one section without losing the full draft. Collect explicit quality feedback per draft to identify systematic failures. |
| Template adoption friction (users want blank canvas) | Medium | Medium | Make all template sections individually editable and deletable. Offer a 'light structure' mode with minimal scaffolding for experienced users. Monitor section-edit rate vs. full-regeneration rate. |
| Salesforce API rate limiting at scale | Low | High | Implement 6-hour TTL caching for account data. Batch context pulls. Monitor org-level API usage and alert when approaching daily limits. Build HubSpot integration in parallel as alternative CRM path. |
| Competitive response from Microsoft / Notion | Low | Medium | Copilot and Notion cannot build deep vertical templates without fragmenting their core product. Monitor quarterly — if either launches a CS-specific template product, accelerate team-level and approval workflow differentiation. |
| User data breach risk | Low | High | Read-only API scopes eliminate write risk. AES-256 encryption at rest. No long-term storage of transcript content. Conduct third-party security review prior to closed beta launch. |
| Low WTP at $18/seat vs. free Copilot access | Medium | High | DraftDesk competes on outcomes, not features. Lead GTM with ROI calculator: hours saved × hourly rate. Offer 14-day free trial with no credit card. Target teams, not individuals — team pricing ($14/seat for 5+) improves per-seat economics and reduces individual WTP friction. |

# 9. 13-Week Build Roadmap

## Phase A — Foundation (Weeks 1–4)

Establish core infrastructure, template engine, and Salesforce integration. Internal team testing only.

| Week | Theme | Key Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Wk 1 | Kickoff & Architecture | Tech stack finalized; design system established; Salesforce API sandbox connected; template data schema defined | All team members have local dev environment; Salesforce test pull returning mock data |
| Wk 2 | Template Engine v1 | QBR and Escalation Summary templates built; template selection UI live in staging; template preview functional | QBR template renders correctly in draft workspace; 3 internal testers complete template selection flow without assistance |
| Wk 3 | Context Injection — Salesforce | Salesforce OAuth flow complete; account search and selection live; ARR, health score, renewal date auto-populated in draft workspace; error states implemented | 5 internal test accounts pull Salesforce data successfully; error state surfaced correctly on API failure |
| Wk 4 | Draft Generation Engine v1 | LLM integration live; QBR draft generates from template + Salesforce context; section-by-section regeneration functional; inline editor live | QBR draft generates in ≤ 60s P95 on internal tests; all Salesforce fields correctly threaded into draft narrative |

## Phase B — Core Product (Weeks 5–9)

Complete MVP feature set. Add Gong integration, export, and additional templates. Design partner access begins.

| Week | Theme | Key Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Wk 5 | Gong Integration | Gong OAuth flow complete; call list surface per account; theme/sentiment extraction live; context confirmation step built | 3 design partners connect Gong; call data surfaces correctly in context review step |
| Wk 6 | Additional Templates | RFP Response and Campaign Brief templates built and live in library; template library filterable by role | All 4 templates (QBR, Escalation, RFP, Campaign Brief) pass internal QA; filter UI tested with 5 users |
| Wk 7 | Export & Sharing | DOCX and PDF export live; Google Docs export via OAuth live; shareable DraftDesk link generated on draft save | Export to DOCX completes in ≤ 15s; formatting preserved across all 4 template types |
| Wk 8 | Onboarding Flow | 4-step onboarding (role → integrations → template tour → first draft) live; in-app tooltips and empty states complete | 5 new external users complete onboarding and first draft without support intervention |
| Wk 9 | Design Partner Beta — Wave 1 | 5 design partners given full product access; feedback sessions scheduled; instrumentation (Amplitude) live for all core flows | All 5 partners complete ≥ 2 drafts in Week 1; feedback collected and triaged |

## Phase C — Closed Beta & Refinement (Weeks 10–13)

Expand to 30-user closed beta. Build P1 features, address design partner feedback, and prepare for public waitlist launch.

| Week | Theme | Key Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Wk 10 | Beta Expansion & P1: Approval Workflow | Closed beta expanded to 30 users; approval workflow (reviewer tagging, inline comments, status) live for team plan users | Approval workflow adopted by ≥ 30% of beta team users within first week of availability |
| Wk 11 | P1: Team Template Library & Draft History | Admin custom template creation live; team template sharing live; draft history sidebar with filter and clone functionality | 2 beta CS team leads create and share team templates; ≥ 3 reps on each team use them within 5 days |
| Wk 12 | Performance & Quality Hardening | P95 latency benchmarked and optimized; Salesforce/Gong error rate < 5% confirmed; draft quality audit on 50 beta drafts | All NFRs met; no critical bugs open; support ticket rate < 8% of beta MAU |
| Wk 13 | Public Waitlist Launch | Marketing site live; waitlist open; Product Hunt and CS community GTM activated; beta testimonials published; pricing page live | 500+ waitlist signups in Week 1; Product Hunt Top 5 of the day; 3 CS community posts with organic engagement |

# 10. Go-to-Market Strategy

## 10.1 Acquisition Channel

DraftDesk's primary acquisition channel is community-led, bottom-up growth within CS professional networks. CS managers are highly networked, share tooling recommendations within their communities (CSInsider Slack, CustomerSuccessBox, LinkedIn CS groups), and make tool adoption decisions independently in most mid-market companies.

| Channel | Tactic & Expected Outcome |
| --- | --- |
| CS community seeding | Post case studies and template previews in CSInsider Slack (5K+ members), r/CustomerSuccess, and LinkedIn CS groups. Target 1,000 waitlist signups before beta. |
| Design partner activation | 5 design partners become case study subjects and community advocates post-launch. Each partner's CS team is a warm referral pool for Wave 2 beta. |
| Product Hunt launch | Week 13 Product Hunt launch targets Top 5 of the Day in Productivity. Drives media coverage and inbound from adjacent personas (marketing ops, procurement). |
| Content marketing | Weekly template teardowns posted on LinkedIn: 'What makes a QBR land with an executive sponsor?' Positions DraftDesk as category expert, not just a tool. |

## 10.2 Pricing Model

| Free 5 drafts/mo · 1 integration · 2 templates | $18/seat Pro: unlimited drafts · all integrations · full template library | $14/seat Team (5+ seats): + approval workflow + team templates + admin analytics |
| --- | --- | --- |

## 10.3 Design Partner Criteria

Design partners are selected to maximize feedback quality, not volume. Target profile:

- CS team of 4–10 reps at a Series B–C SaaS company

- Team lead has authority to adopt tools without IT procurement process (typical at this stage)

- Team produces QBRs or renewal proposals weekly — high draft frequency = high feedback signal

- Team lead is active in CS community (CSInsider, LinkedIn) — enables organic advocacy post-launch

# 11. Open Questions & Decisions Required

| Question | Decision Owner & Target Date |
| --- | --- |
| Which LLM provider? (OpenAI GPT-4o vs. Anthropic Claude vs. fine-tuned open source) — affects quality, cost, and data privacy posture | CTO + PM — Week 1 |
| Salesforce field mapping: Health Score is a custom field in most Salesforce orgs — how do we handle non-standard field names without manual configuration per customer? | Engineering — Week 2 |
| Data retention policy: do we store draft content after export, or treat DraftDesk as stateless? Affects compliance posture and personalization capability. | Legal + PM — Week 3 |
| Pricing validation: is $18/seat defensible against Copilot (already paid for in many orgs)? Run WTP survey with 50 target users before pricing page goes live. | PM + GTM — Week 6 |
| Team plan definition: does Approval Workflow require Team plan, or should individual Pro users access it to accelerate word-of-mouth? | PM — Week 7 |

End of PRD v1.0 — DraftDesk

Next deliverable: Competitive Positioning Map